# Park Maintenance Procedure

| Adopted: | May 2026 |
| --- | --- |
| Next Review: | May 2027 |

# 1. Inspection Schedule

| Site | April to October | November to March |
| --- | --- | --- |
| Swinderby Road Community Park | Weekly | Fortnightly |
| Pitomy Farm Play Area | Fortnightly | Monthly |

# 2. Inspection Reports

- A report will be compiled after each inspection.

- The report will show any defects found during the inspection and list the reference number of any previously identified defects that remain outstanding.

- The report will be stored on Sharepoint and shared with the responsible Councillors and the contractor if used.

- Councillors will sign to confirm that they have seen the report.

# 3. Faults and Repairs

| Situation | Action required | Responsibility / approval |
| --- | --- | --- |
| Fault can be resolved by a Contractor and is under the agreed amount (£200). | The repair should be noted on the report with the date when the work has been carried out. | Contractor may proceed within the agreed amount. |
| Fault can be resolved by a Contractor but is over the agreed amount (£200). | The cost should be shown on the report. | Responsible Councillors will consider the action required. The matter must be discussed at the next available meeting before proceeding with the work. |
| Fault should be highlighted to another party e.g the manufacturer. | This should be shown on the report. | The Clerk will contact the appropriate person or company. |

# 4. Completion and Sign-off

- Following completion of any identified works, two of the responsible Councillors will inspect the works.

- The responsible Councillors will report their findings to the next meeting.

- When identified repairs have been concluded, the Clerk will note this on the report.

- Concluded repairs will no longer be listed on subsequent reports.